## Slide 2
Strategic Recommendations
Approve immediate development of the Phase 1 Portal Bundle (OPP-01, 03, & 05)
engineering
Operational Efficiency
Eliminate critical agent labour bottlenecks across fragmented systems.
payments
Financial Gain
Capture over £24,000 in net annual benefit.
gavel
Risk Mitigation
Safely absorb long-term compliance reporting costs and reduce audit risks.
Smart Recovery Initiative - Discovery Package Output
Notes: We are here to discuss a critical turning point for Legacy Trust’s collections operations. Today, I am recommending the immediate development and funding of our Phase 1 Portal Bundle, which combines OPP-01, OPP-03, and OPP-05.
Let's look at what this investment achieves across our four core pillars:
First, Operational Efficiency: This bundle directly targets and eliminates the manual administrative bottlenecks currently choking Gareth’s team. By automating routine, low-complexity customer status inquiries and follow-up tracking, we hand thousands of hours of capacity back to our skilled agents.
Second, Financial Gain: This is a highly profitable deployment. Phase 1 requires a total implementation cost of £42,320.00, but it will generate a gross annual benefit of £66,756.09. This leaves the bank with a net annual pocketed profit of +£24,436.09 in its very first year.
Third, Risk Mitigation: I know there are valid concerns regarding OPP-03's standalone financial return of -£5,920.88. However, we have intentionally bundled it here as a strategic necessity. It builds the immutable data logging and audit trails mandated by UK FCA guidelines. Leaving it out to save a few thousand pounds exposes the bank to catastrophic compliance fines that could easily reach hundreds of thousands of pounds. Because OPP-05 is an absolute powerhouse—yielding a 150.78% ROI—it completely absorbs the cost of our analytics framework, buying us full compliance safety for free.

## Slide 3
The Core Problems
Smart Recovery Initiative - Discovery Package Output
The Annual Labor Leak
The manual current state requires exactly 2,391.80 hours of manual work annually across routine status checking and administrative follow-up tracking alone.
The Financial Burden
At our standard baseline cost, this operational drain drains £52,619.60 in human resource capacity every single year.
The Revenue Leakage Layer
The bank suffers an extra £10,617.37 in direct revenue leakage annually from active arrangement collapses because overwhelmed agents lack capacity to follow up.
The Process Breakdowns
OPP-01: 1,269.40 hours on status checks.
OPP-05: 1,122.40 hours on follow-up scheduling.
Notes: Gareth, Priya, Daniel—let’s look at why the current manual state is entirely unsustainable.
Right now, our collections team is hemorrhaging 2,391.80 hours of manual work every single year just processing basic administrative tasks. At our baseline agent costs, that equates to an annual financial burden of £52,619.60 down the drain on routine administration rather than high-value customer negotiations.
Worse still, because our agents are completely buried under this administrative debt, we are experiencing an extra £10,617.37 in direct revenue leakage annually. This happens because active payment arrangements quietly collapse in the background, and we lack the capacity to follow up. When you look at the breakdown, OPP-01 status checks consume nearly 1,270 hours, and OPP-05 manual tracking takes up over 1,120 hours. We are paying our team to be data entry messengers, not collections experts.

## Slide 4
Discovery Evidence and Pain Points
Smart Recovery Initiative - Discovery Package Output
Information Asymmetry
Customers have no self-service visibility, forcing high volumes of simple inbound balance inquiries.
The Follow-Up Black Hole
Broken promises to pay fall through the cracks because agents lack an automated scheduling mechanism to track and match payments.
The Technical Reality
The current system relies on manual tracking sheets and fragmented logs, leaving zero audit trails for compliance.
User Story Alignment
User research shows an immediate need for an identity-verified portal to systematically handle routine interactions.
Notes: Our discovery phase exposed three critical friction points.
First, we have severe information asymmetry. Customers have zero self-service visibility, forcing them to call our queues just to check their balance. Second, we suffer from a 'Follow-Up Black Hole'. When a customer breaks a promise to pay, it falls through the cracks because there is no automated trigger to prompt an agent.
Finally, the technical reality is that our team is surviving on fragmented, manual spreadsheets. This leaves us with zero audit trails, putting us in a highly precarious regulatory position. Our user research confirms that both our customers and our staff are crying out for a secure, identity-verified portal to systematically handle these routine interactions.

## Slide 5
ROI
Smart Recovery Initiative - Discovery Package Output
Opportunity ID | Focus Area | Implementation Cost | Annual Benefit | Net 12-Month Value | 12-Month ROI
OPP-01 | Automated Status Checks | £18,800.00 | £27,926.80 | +£9,126.80 | 48.55%
OPP-03 | End-of-Month Analytics | £9,440.00 | £3,519.12 | -£5,920.88 | -62.72%
OPP-05 | Follow-Up Scheduling | £14,080.00 | £35,310.17 | +£21,230.17 | 150.78%
TOTALS | Phase 1 Combined Bundle | £42,320.00 | £66,756.09 | +£24,436.09 | 57.74%
Notes: Let’s address the numbers
We are requesting a total Phase 1 implementation investment of £42,320.00. This bundle will deliver an annual benefit of £66,756.09, resulting in a net 12-month value of +£24,436.09 and a portfolio ROI of 57.74%.
Now, I want to address the elephant in the room: OPP-03, our End-of-Month Analytics module, shows a standalone net loss of -£5,920.88. In a vacuum, you would cut this. However, we have intentionally bundled it into Phase 1 because it builds the core data foundation Daniel needs for risk auditing. To put this in perspective, non-compliance with UK FCA data rules can easily result in regulatory fines starting at hundreds of thousands of pounds, completely dwarfing our minor software deficit. Because OPP-05 is an operational powerhouse—yielding a massive 150.78% ROI—it completely absorbs the cost of our analytics framework, keeping the phase highly profitable while building an ironclad shield against regulatory penalties.

## Slide 6
Scope and exclusions
Smart Recovery Initiative - Discovery Package Output
IN-SCOPE CAPABILITIES (PHASE 1 FUNDING)
Identity Verification (MFA Login Gate)
Full MFA matching customer records. FCA Guardrail: 3 failed attempts triggers lock and proactive outreach.
Account Summary Dashboard (OPP-01)
Clean frontend interface for balances and outstanding money, deflecting routine agent inquiries.
Promise to Pay Setup (OPP-05)
Structured repayment portal. Affordability Guardrail: Instant agent escalation if repayment exceeds income.
Automated Workflow Alerts (OPP-05)
Backend triggers for missed deadlines, rescuing £10,617.37 in arrangement leakage.
Data Auditing & Reporting (OPP-03): Immutable activity logs for FCA compliance; absorbs a net yield of -£5,920.88.
🚫 EXCLUDED / DEFERRED CAPABILITIES (PHASE 2)
Live API Write-Paths (OPP-04): Batched via read-only SFTP to protect core banking system.
Automated Ingestion (OPP-02) / Advanced Routing: Deferred for stability; vulnerable users stay with human agents.
Notes: To ensure we protect the bank's legacy architecture, we have drawn a very strict line around our product scope.
In-scope capabilities include the core MFA Login Gate, featuring an FCA compliance guardrail that locks an account after 3 failed attempts and alerts Gareth’s team. We are also funding the read-only Account Dashboard and the Promise to Pay setup, which contains an affordability guardrail to instantly flag and escalate cases if a proposed plan exceeds a customer's logged income.
Crucially, what we are excluding is just as important. We are completely deferring live API write-paths to the 20-year-old database under OPP-04. Instead, the portal will batch data into a daily midnight CSV dropped via a secure, read-only SFTP file sync. This delivers full automation to operations without risking a catastrophic legacy system crash.

## Slide 7
Backlog and Prototype
Smart Recovery Initiative - Discovery Package Output
De-Risked User Experience
An interactive HTML/CSS prototype built to map core journeys, translating user stories into scannable layouts for verification, the Account Dashboard and 3-Month Plan Calculator.
Built-In Exception Safeguards
Interface demonstrates automated boundary controls mandated by strategy:
MFA Lockout: Displays agent helpline after 3 invalid token attempts.
Affordability Alert: Halts journey and escalates to live queue if payments exceed income.
Backlog Maturity
All primary user pathways are written as engineering-ready stories. Development can commence immediately upon Phase 1 approval.
Notes: We aren't asking you to fund an abstract slide deck today. As you can see by the UI interface displayed on this slide, we have already developed a fully functional, low-fidelity HTML/CSS prototype to de-risk the build.
This prototype visually proves that our core user journeys and exception guardrails work seamlessly in practice. The income validation checkbox and automated agent-routing rules are already mapped out. Furthermore, our product backlog is mature; all primary pathways are documented as engineering-ready user stories. The engineering team can commence development the exact day we receive budget sign-off.

## Slide 8
Change risks and mitigations
Smart Recovery Initiative - Discovery Package Output
Risk 1: Legacy Database Instability
Mitigation: Phase 1 completely avoids live API write-paths. Instead, data is synced safely using an automated midnight read-only SFTP daily batch export.
Risk 2: Standalone Loss on OPP-03 Reporting
Mitigation: Accept the individual net loss of -£5,920.88 because launching it now delivers the critical audit log trail required by UK FCA guidelines. The cost is fully absorbed by the massive surplus of OPP-05.
Risk 3: Customer Vulnerability & Hardship Handling
Mitigation: Built-in front-end safety valves instantly route users to manual agent queues with explicit context metadata strings, preventing regulatory breaches.
Notes: Before we ask for formal approval, let’s talk openly about risk mitigation.
Our highest technical risk is legacy database instability. We have completely mitigated this by enforcing the midnight read-only SFTP file batch sync rather than direct live writes. Our financial risk is the standalone loss on OPP-03 reporting, which we have mitigated by using the massive surplus of OPP-05 to absorb the cost, giving us critical compliance tracking for free.
Finally, to mitigate any vulnerability or customer hardship risks, the frontend includes automated safety valves. If a customer flags distress, the portal instantly bypasses automated calculations and drops them into a priority manual queue with explicit context strings, ensuring we maintain absolute empathy and regulatory alignment.

## Slide 9
Summary
Smart Recovery Initiative - Discovery Package Output
Authorize the formal allocation of the £42,320 Phase 1 budget to deliver the Smart-Recovery Portal bundle (OPP-01, 03, & 05).
£24,400
12-MONTH NET PROFIT
2,300 hrs
MANUAL CAPACITY UNBLOCKED
Notes: To wrap up: the data shows that the cost of doing nothing is a continuous drain on our staff and our revenue.
By allocating the £42,320 Phase 1 budget today, we will unblock 2,300 hours of manual agent capacity, secure our legacy systems, and pocket a £24,400 net profit within 12 months. The prototype is validated, the risk is mitigated, and we are ready to build.
Thank you, and I will now open the floor to your questions.